Progress report: halftime
# Time report
## Distribution of the work between the project participants

Audio group - Philip and Daniel
Philip: 175 hours spent
Daniel: 184.5 hours spent
As the audio is his major responsibility, Philip has been largely at work with the audio effects in matlab and later in C. He has played a key role in implementation of the delay, EQ, tremolo and chorus effects.
Daniel has helped Philip with the implementation of the delay and EQ and has focused on debugging the C adaptation of the effects. Besides this he has handled his responsibilities as project manager, that is planing and preparing group meetings.

Softcore group – Joel and Jacob
Jacob:
Joel: 126.5 hours spent
Jacob has been responsible for getting the ADC and DAC up and running. Besides this, he has been handling his responsibility related to testing.
Joel has been working with the softcore. He has successfully got the softcore to run on the FPGA and has managed to add peripherals on the APB. Besides this, he has created guidelines for the documentation of the code.

Interface group – Mohammed and Stavros
Stavros: 181 hours spent
Mohammed: 107.5 hours spent

Stavors has spent most of his time on creating an communication interface between the softcore and a PC. Besides that he has been very busy with creating documentation templates for the various internal and external documents as a part of his role work.
Mohamed has been busy with creating a user interface and has since the start of the project made several iterations of it.

Time spent during the different phases:
Before:
Planned – N/A
Used - 339 hours
During:
Planned – 1720 hours
Used – 657.5 hours
After:
Planned – 180
Used - N/A

# Analysis of work efforts and problems
## What happened during the different phases

During the planning phase all members were assigned parts of the planning report or related documents such as product specification. The division was done according to the responsibilities that was assigned throughout the group. As such, Stavros created all templates needed in the planning phase. Philip was tasked with creating the product specification. Jacob was assigned the test plan. Mohammed was tasked with creating the quality plan. Joel was tasked with miscellaneous parts of the report. Lastly, Daniel was tasked with general planning (parts 3-4 in the report) and coordination efforts.
It turned out that coordinating 6 people writing on the same report was challenging. Each individual part was completed fast, but the real work was getting the parts to fit together properly.
In the construction and systems testing phase each subgroup has been hard at work with their respective area of specialization for more details see section 1. The group has followed the meeting plan and has met twice a week. It was decided that the meetings could become shorter now and only serve as status updates and time plan revisions.
The audio group has manged to implement the EQ and delay. Tremolo and chorus is also completed but needs further testing.
The interface group has created a prototype user interface as well as a communication interface between the user interface and softcore.
The softcore group has implemented the ADC and DAC and has added them to the APB bus.
The project presentation and evaluation phase has yet to come.
## Collaboration in the group
The collaboration in the group is coordinated on the weekly group meetings. It is working OK, but needs some improvements. It is no doubt a joint effort, but the teamwork needs to work better. The collaboration within the subgroups also needs improvements. The collaboration in the audio group working well. The collaboration in the interface group works, but can be improved. However, the softcore group needs put more effort into their collaboration since their lack of cooperation is hurting the project.
To rectify this, we plan on adding joint working hours where as many members will participate as possible. The collaboration within the subgroups is a matter for each subgroup, but if it is not improved it will be dealt with during a meeting.

## The project model Lips
The model has not been helpful in such a way that it has given us an idea how to organize the work. Other than that, the model has actually been detrimental to the work. All documents, of which there are too many, are extremely repetitive. Instead of giving a clear picture of the project, the model has made it more diffuse and less tangible. The only work roles that is really working is the leader role and documentation. The testing role is a bit overwhelming as there are simply to many test specifications to write. The quality control has nothing to do in between major deliverables. The other roles we made up ourselves and does not fit in the model.
## Collaboration with the sponsor
The collaboration with the sponsor is working well. We give Lena weekly updates regarding milestones, progress and any re-planing that we have done. As of yet, no major revisions of the plan has been done (no change in specification) and consequentially has the re-planning been done without input from the sponsor.
## Tehnical problems/sucesses
The audio group made the decision to prototype on an ARM microprocessor. This allowed the audio group to advance quickly, perhaps to quickly. The first idea was to base the audio effects on floating point numbers which would allow for very good precision. This decision was based on the misconception that the leon3 processor already had a FPU included in the basic setup. As it turned out, this was not the case. This meant that the implementations of the delay and EQ needed to be converted to fixed point, which proved to be a challenge. But in a weeks time the new fixed point versions of the EQ and delay was completed.
# Fulfillment of the goal
## Summary of achievements
The softcore is up and running. This was verified by getting a led on the board to blink.
The ADC and DAC is completed. This includes oversampling, decimation and filtering.
EQ and delay has been successfully implemented in fixed point.
The ADC and DAC has been connected to the APB bus as peripheral units. This was verified by reading values from the ADC and outputting them to the DAC.
A prototype of the interface has been completed.
Communication from the interface to the board has been established.
## How the study situation is influenced by the project
The general consensus in the group is that the project requires a lot of time. Many of the members has also spent more time than planned on their work. This has meant that more time has been spent on the project than on the other course. This is of course not optimal, but hard to avoid since this is a demanding project.

# Summary
## The three most important experiences
Teamwork requires a lot of coordination. Do it right and huge progress can be made. Do it wrong and progress will be slow at best.
Planning is important, but so is results. We spent maybe to much time on planning at the start. Instead we should have made a preliminary plan quickly and then constantly update it as we gained experience in our fields of expertise. Use the LIPS as a insperation, don't follow it like a slave.
Coordinating six people writing one document is a big challenge. Do not underestimate the time required to make reports and documents coherent.
## Good advice to those who are going to perform a similar project
Planning is important, but don't overdo it. There are things that are hard to foresee which will, at best, make your plan less accurate. Instead, create a small preliminary plan that is flexible and adaptable to changes.